## Slide 1: James Paul Mason Phd Defense Readiness
University of Colorado at Boulder
Aerospace Engineering Sciences
2016/01/04

## Slide 2: Schedule Up to Comprehensive Exam
2010/08/23: Began graduate school
2010/11/01: Published Mason & Hoeksema 2010, ApJ, 723, 635
2011/08/22: Initiated MinXSS CubeSat project
2011/09/15: Passed departmental preliminary exam
2012/01/01: Switched research advisors and projects (Fontenla → Woods)
2012/08/13: Began coronal dimming initial study
2012/12/14: MinXSS Preliminary Design Review (PDR)
2012/12/21: Completed masters degree
2013/05/03: MinXSS Critical Design Review (CDR)
2013/05/09: Passed departmental PhD comprehensive exam

## Slide 3: Comprehensive Exam Planned Schedule vs Actual
Time | Verbatim Planned Task | Actual
Year 1 (2013/2014) | Coronal dimming case studies completed, algorithms developed, and case studies paper submitted | As planned, published on 2014/07/01
 | MinXSS flight manufacturing begun | As planned, manufacturing/integration completed by 2014/10/18
Year 2 (2014/2015) | Coronal dimming statistical sample identified, algorithms applied, coronal dimming catalog started, statistical results paper submitted | Nearly as planned, paper submitted first week of 2016 January
 | MinXSS integration and functional testing of flight systems | As planned, completed by 2015/05/18
Year 3 (2015/2016) | Coronal dimming algorithms developed as real-time space weather product for SDO/EVE website | Not possible due to SDO/EVE/MEGS-A failure on 2014/05/26, data that my dimming algorithms require
 | MinXSS system-level environmental testing, launch, operations, and data analysis | As planned, delivery on 2015/09/10, launch on 2015/12/04, ISS deployment to come in 2015/02
 | -- | Detailed MinXSS thermal balance analysis for publication in JoSS (likely first such analysis for a CubeSat)

## Slide 4: Papers
Mason, J. P., & Hoeksema, J. T. 2010, The Astrophysical Journal, 723, 634
  “Testing Automated Solar Flare Forecasting with 13 Years of Michelson Doppler Imager Magnetograms”
  Written post-Bachelors, prior to entrance to CU graduate school but on a related and relevant topic
Mason et al. 2014, The Astrophysical Journal, 789, 61
  “Mechanisms and Observations of Coronal Dimming for the 2010 August 7 Event”
Mason et al. 2016a, (accepted) Journal of Spacecraft and Rockets
  “Miniature X-ray Solar Spectrometer (MinXSS) – A Science-Oriented, University 3U CubeSat”
Mason et al. 2016b, The Astrophysical Journal, (submitted by 2016/01/08)
  “Relationship of Coronal Dimming Slope and Depth to Coronal Mass Ejection Velocity and Mass”
Mason, J. P., Lamprecht, B. & Woods, T. N. 2016c, (in prep at time of defense) Journal of Small Satellites
  “Thermal Balance Analysis and Model/Orbit Comparison for a CubeSat”

## Slide 5: Other Relevant Activities
Heavily involved in hardware/software/launch for two SDO/EVE sounding rocket launches (and a third in 2016 May/June)
Instrument calibrations in EUV and SXR at NIST/SURF
Lead student for MinXSS for 4 years, logging 4403 hours to date
$50k fellowship from Goddard for 2013/2014 via independent proposal
First science grant funded (NASA Heliophysics Supporting Research) with my coronal dimming / CME team from around the country, providing me with ¼ post-doc funding
Involved in multiple other proposals
  CubIXSS CubeSat (x3, PI Amir Caspi)
  Europa Clipper CubeSat (PI Frank Crary)
  L5 CubeSat (PI Xinlin Li)
  X-ray imager and new instrument based on results of my dimming work (PI Tom Woods)
  My own proposal to CU Grand Challenge Our Space. Our Future., which was selected and I produced a popular MinXSS highlights video including my original orchestral music that now has 2,336 views on youtube and has been shown at every MinXSS presentation since
2012 summer internship via NSF/National Solar Observatory at Indian Institute of Astrophysics in Bangalore, India where I produced an automated IDL solar observation image processing pipeline
Numerous presentations and posters at conferences (some attended multiple times): AGU, SmallSat, LWS/SDO Workshops, Solar in Sonoma, CDIO, Boulder Solar Day, Eddy Symposium
Invited talks at NASA Goddard, Naval Research Lab, LASP All Hands, LASP public lecture, APS guest lecture, Physics of the Industry guest lecture at UC Santa Cruz, Boulder solar REU introduction to flares, and 3 kindergarten classes
Other outreach: LASP tours (trained by LASP EPO), 3 time judge at Denver Metro science fair (middle/high school), 3 time judge at Colorado State Science and Engineering Fair (high school), Earth Explorers Quest (middle school)
Primary mentor for a high-school summer research intern that is now an engineering undergraduate at CU, co-mentor for two summer REU students, de facto mentor for numerous MinXSS graduate students (and QB50 to a lesser extent)

## Slide 6: Post-PhD Plans
Post-doc at LASP with Tom Woods
Publish Chapter 7 of dissertation on CubeSat thermal balance in Journal of Small Satellites
Large statistical study of dimming/CMEs that uses all 4 years of SDO/EVE/MEGS-A data, triggering on 6000+ flares
Publish MinXSS on-orbit performance analyses (at least as SmallSat conference paper)
Coronal dimming joint study with dimming team (bringing in differential emission measures, detailed AIA spatial analyses)
MinXSS science paper(s) – 1st and co-author on solar flares, coronal physics, Earth-atmospheric impacts